## Slide 1: Agile Methodology
Rupinder Kaur

## Slide 2: Definition:
In Agile, a project is divided into small tasks or features, called "user stories." Teams work on these user stories in short cycles, usually 2-4 weeks, called "sprints." At the end of each sprint, you have a potentially shippable product. Agile is all about flexibility, collaboration, and delivering value to customers quickly.
Imagine you're making a video game, and you want to create a character for it. Here's how Agile would work:
Planning: First, you decide that you need a character for your game. Instead of planning every detail upfront, you start with a basic idea – let's say, a brave knight.
Sprints: You divide the work into small chunks, called sprints. Each sprint is like a short period of time, maybe two weeks.
Building Blocks: In the first sprint, you focus on creating the knight's basic appearance and movements. You don't worry about the fancy armor or special powers yet.
Feedback: At the end of the sprint, you show your friends a simple version of the knight and ask for their opinions. They suggest giving the knight a sword and a shield.
Adjustments: You listen to the feedback and, in the next sprint, you add a sword and a shield to your knight character. It's still not perfect, but it's getting better.
More Feedback: You keep doing this – creating a basic version, getting feedback, and making improvements in short sprints. Maybe in the next sprint, you add a cool helmet to the knight.
Iterations: You repeat this process multiple times, making the knight better and better with each sprint. Sometimes you might even decide to change the knight's appearance or abilities based on new ideas or player feedback.
Final Product: After several sprints, you have a fully developed, awesome knight character for your game. It's much better than if you had tried to create everything at once from the start.

## Slide 3: Advantages:
Flexibility: Agile is like a rubber band. It allows you to stretch and change your plans easily. So, if you suddenly realize you need to make a change in your project, Agile can adapt quickly.
Customer Happiness: Agile keeps your customers in the loop. You show them small parts of your project regularly, making sure you're building something they really want. It's like checking if your friend likes the cake you're baking while it's still in the oven.
Quality Assurance: Agile doesn't rush. It tests and checks things frequently, like making sure each layer of a sandwich is perfect before adding the next. This means fewer mistakes and better quality.
Team Collaboration: Agile brings everyone together. Developers, testers, and designers work closely, making sure they're all on the same page and moving in the right direction.
Early Results: Instead of waiting a long time for the whole project to finish, Agile gives you something usable early on. It's like getting to eat the pizza crust while you wait for the rest of the pizza to cook.
Risk Reduction: Agile is like testing the waters before diving in. You tackle the riskiest parts of your project first, making sure they work well. If something doesn't, you catch it early and can fix it.
Continuous Improvement: Agile encourages learning and growing. You look back after each cycle, see what went well, and what didn't. Then, you use that knowledge to do even better in the next round.
Motivated Teams: Agile teams are like engines that keep running. They're motivated because they see progress, know their work is valued, and have a say in how things are done.

## Slide 4: DisAdvantages:
Uncertainty: Agile can feel like building a plane while flying it. Because plans can change frequently, it might be unsettling for some team members who prefer a stable roadmap.
Too Many Meetings: Agile involves lots of discussions and meetings. Like having too many toppings on a pizza, it can become overwhelming if not managed well.
Time-Consuming: Agile requires constant communication and feedback. It's like making a sandwich, but instead of just putting ingredients together, you have to keep discussing how to do it.
Complexity: Agile can be a bit like solving a puzzle with constantly changing pieces. It might become confusing if your project has too many moving parts.
Not Suitable for All Projects: Some projects, like building a simple fence, might not benefit much from Agile. Using it where it's not needed is like using a race car to run errands—it's overkill.
Pressure on Team: Agile pushes teams to deliver quickly and frequently. This can be like a treadmill—always moving, and it might be stressful for some.
Lack of Documentation: Agile often relies on face-to-face communication. If not documented properly, important project details could get lost, like forgetting a secret ingredient in a recipe.
Not Always Customer-Friendly: Agile might prioritize the needs of the team over what the customer wants. It's like designing a car with features the engineers like but not what the drivers need.

## Slide 5: Scrum:
Scrum is an agile project management framework that focuses on teamwork, accountability, and iterative progress. It involves breaking work into small, time-boxed periods called sprints, where a cross-functional team collaborates to deliver valuable products or results in short, focused cycles. Scrum emphasizes adaptability, customer feedback, and continuous improvement.
Roles: Scrum defines specific roles within a team. These include:
Product Owner: The person responsible for defining and prioritizing the project's goals and features, representing the customer or end user.
Scrum Master: A facilitator and coach for the team, ensuring that Scrum practices are followed and helping to remove any obstacles the team encounters.
Development Team: Cross-functional individuals responsible for designing, developing, testing, and delivering increments of the product.
Artifacts: Scrum employs various artifacts to manage and visualize work:
Product Backlog: A prioritized list of all features, requirements, and enhancements to the product. The Product Owner maintains and updates this list.
Sprint Backlog: A subset of the Product Backlog items selected for a specific sprint. The Development Team chooses these items based on priority and capacity.
Increment: The potentially shippable product increment developed during a sprint. It's a working, usable piece of the product.

## Slide 6: Scrum:
Events: Scrum organizes specific events to structure work and facilitate communication:
Sprint: A time-boxed period, typically 2-4 weeks, during which the Development Team works to complete the selected items from the Sprint Backlog.
Sprint Planning: A meeting held at the start of each sprint where the team decides which backlog items to work on and how they'll be completed.
Daily Scrum: A daily stand-up meeting where team members share progress, plans, and any impediments they face.
Sprint Review: A meeting at the end of each sprint where the team demonstrates the completed work to stakeholders and receives feedback.
Sprint Retrospective: A meeting at the end of each sprint where the team reflects on their processes, identifies areas for improvement, and makes adjustments.